Elizabeth Park and Recreation District

Study Session of the Board of Directors

MINUTES

February 21, 2022 – 5:30pm

Meeting to be held at:

Casey Jones Pavilion – Casey Jones Park

4189 Highway 86, Elizabeth, CO 80107

I	Call to Order / Roll Call / Pledge of Allegiance

Kelly Moffatt, Kurt Prinslow, Dondi Connelley, Doug Severinsen (by phone). Staff - Mike Barney, members of the pickleball committee, Angie Hulsebus with MIG and Rick Rome with IMEG.

II	Presentation of Pickleball Complex Site Designs – Angie Hulsebus, IMEG

Angie made introductions and then facilitated a presentation on the pickleball feasibility study. The presentation included an analysis of the 3 park properties (Cimarron, Evans, Casey Jones) and a proposed site plan for each site. She also discussed pros and cons of each site and projected construction costs.

III	Discuss Pickleball Site Designs

Mike advised the Board that they should use the remaining time in the study session to have discussion and that they could select a site or discuss next steps at the regular meeting.

The Board had some discussion on the presentation as well as the strengths and weaknesses of  each proposed site. The Board also asked the pickleball committee members for input on the designs, with many members preferring Cimarron and one preferring Casey Jones. Angie shared that a probable timeline for completion of construction could take up to 18 months once the site is selected. After some questioning, it was acknowledged that the project could be completed earlier dependent upon the site selected, the level of permitting that will be needed, and the availability of contractors, though there is some scheduling limitations based on seasonal impacts. Kurt asked that once a site is selected, the design team identify what permitting will be required to build on that site and what the timeline for that permitting will be.

X	Other Matters

XI	Adjournment

Kelly moved to adjourn the Study Session of the Board at 6:44pm, 2nd by Kurt, all approve.